TENNIS MOBILE APP

Flutter-First Master Project Phases & AI Prompts

Mobile app first. Web administration and platform administration follow later.

# Project Priority Override

The project will now begin with the PLAYER MOBILE APP only, built in Flutter. All planning, design-system work, information architecture, user journeys, domain modelling and implementation should prioritise the mobile player experience first. The Club/Community Admin web app and Platform Admin dashboard remain in the overall roadmap but are deferred until the Flutter mobile product has reached a stable milestone.

Primary implementation target now: Flutter mobile app.

Primary backend dependency: NestJS API and services needed by the mobile app.

Next.js Club/Community Admin: deferred to a later phase.

Next.js Platform Admin: deferred to a later phase.

Tennis remains the primary product identity.

Padel remains a secondary expansion and should not delay the Tennis mobile MVP.

No global sport switcher.

Primary colour remains #1C91D0.

# Mobile-First Delivery Strategy

Phase M0 — Mobile Product Foundation

Phase M1 — Mobile Information Architecture & User Journeys

Phase M2 — Flutter Design System & App Shell

Phase M3 — Authentication & Adaptive Tennis Onboarding

Phase M4 — Personalised Home

Phase M5 — Player Discovery, Profiles & Connections

Phase M6 — Match Challenge, Scheduling & Messaging

Phase M7 — Match Scoring, Results, Ratings & Statistics

Phase M8 — Leagues, Seasons, Rounds & Standings

Phase M9 — Court & Club Discovery

Phase M10 — Learning, Skills, Practice & Progress

Phase M11 — Tennis News & Content

Phase M12 — Notifications, Profile, Settings & Safety

Phase M13 — Padel Expansion in Mobile

Phase M14 — Mobile Payments & Monetisation

Phase M15 — Analytics, Offline/Network Resilience & Observability

Phase M16 — QA, Accessibility, Performance & Security

Phase M17 — Beta, Store Readiness & Launch

Later Phase W1 — Club/Community Admin Web App

Later Phase W2 — Platform Admin Dashboard

# Updated Master Starter Prompt — Flutter First

You are a Senior Product Designer, UX Architect, Product Strategist, Flutter Architect, Design Systems Lead, and Software Architect. You are helping me plan and build a modern TENNIS-FIRST mobile platform. IMPORTANT: The PLAYER MOBILE APP is the FIRST and PRIMARY product to build. Technology: - Flutter: Player Mobile App - NestJS: Backend/API required by the mobile app Later, after the mobile product is stable: - Next.js: Club / Community Admin Web App - Next.js: Platform Admin Dashboard Do NOT begin with the web applications. Do NOT split attention equally across mobile and web. Do NOT start building production screens before the mobile product foundation, journeys and design system are defined. PRODUCT POSITIONING: This is a Tennis-first platform. Padel is a secondary expansion. There is NO global sport switcher. Padel may later be added through: Profile → My Sports → + Add Padel PRIMARY BRAND COLOUR: #1C91D0 MOBILE PRODUCT PILLARS: PLAY COMPETE DISCOVER IMPROVE FOLLOW CONNECT PRIMARY MOBILE LOOP: Discover → Register → Adaptive Tennis Onboarding → Suggested Level → Personalised Home → Find Player / Competition / Court → Connect → Challenge → Schedule → Play → Record Result → Confirm → Update Rating & Stats → Reflect → Improve → Play Again FIRST DELIVERABLES: 1. Flutter mobile product architecture 2. Mobile information architecture 3. Mobile navigation 4. Complete mobile user journeys 5. Complete mobile screen inventory 6. Flutter design-system tokens 7. Flutter component inventory 8. Mobile domain/data requirements 9. NestJS API needs for mobile 10. Mobile MVP scope 11. Recommended Flutter implementation order STOP after these are delivered. Do not begin production feature implementation until approved.

# Phase M0 — Mobile Product Foundation

Create the Flutter-first mobile product foundation. Focus ONLY on the player mobile app and NestJS capabilities required to support it. Deliver: - Mobile product vision - Mobile personas - Jobs-to-be-done - Mobile feature map - Mobile P0/P1/P2 scope - Mobile domain model - Required NestJS services/endpoints at a capability level - Mobile risks/dependencies - Recommended Flutter build sequence Do not design web admin products now. Do not build screens yet. STOP for review.

# Phase M1 — Mobile Information Architecture & Journeys

Create the complete Flutter mobile information architecture and journey map. Evaluate mobile top-level navigation: Home Play Compete Discover Profile Do not add a global sport switcher. Create detailed flows for: Registration Adaptive Tennis onboarding Player discovery Connection request Match challenge Match scheduling Court selection Result submission League registration League participation Court discovery Learning Practice Progress News Notifications Profile Add Padel Then produce the COMPLETE Flutter screen inventory with: Purpose Entry point Primary action Secondary actions Data States Empty states Error states Connected screens Do not create high-fidelity UI yet.

# Phase M2 — Flutter Design System & App Shell

Build the Flutter design-system foundation and application shell. Primary colour: #1C91D0 Use: Inter 8px spacing WCAG 2.2 AA Define Flutter: ThemeData ColorScheme Theme Extensions Typography Spacing tokens Radius tokens Elevation Motion Icons Responsive rules Dark-mode strategy if included Build reusable Flutter components for: Buttons Inputs Search Tabs Navigation Cards Dialogs Bottom sheets Chips Badges Avatars Player cards Match cards League cards Court cards Coach cards News cards Assessment questions Rating cards Statistics Progress Empty/loading/error states Then create the Flutter app shell and navigation structure only. Do not build full feature screens yet.

# Phase M3 — Authentication & Adaptive Tennis Onboarding

Implement Flutter authentication and adaptive Tennis onboarding. Flow: Welcome Register/Login Verification Basic Profile Tennis Experience Adaptive Tennis Assessment Playing Preferences Goals Location Club / Preferred Courts Availability Suggested Level Confirm / Adjust Profile Created Personalised Next Actions Assessment must branch dynamically. Prefer behavioural questions over arbitrary 1–10 self-rating. Assess: Forehand Backhand Serve Return Net Play Movement Match Play Store System Suggested Level and User Selected Level separately. Optionally ask: Do you also play Padel? Yes / No / I'd like to learn Do not interrupt the Tennis-first journey. No global sport switcher.

# Phase M4 — Personalised Home

Implement the Flutter Home experience. Home must answer: What should I do next? Prioritise: Urgent actions Upcoming matches League/round actions Suggested opponents Nearby courts Development recommendations Progress News Community updates Create differentiated states for: New user Beginner Active league player Upcoming match Unconfirmed result Inactive player Competitive player Avoid a static dashboard.

# Phase M5 — Player Discovery, Profiles & Connections

Implement Flutter player discovery, player profiles and connections. Filters: General location/distance Rating/level Availability Singles/Doubles/Both Social/Competitive/Both Club Preferred courts Profile: Photo Name General location Club Playing hand Singles rating Doubles rating Stats Recent form Match history Achievements Connections Availability summary Development areas Actions: Connect Accept Decline Pending Remove Block Report Protect privacy.

# Phase M6 — Match Challenge, Scheduling & Messaging

Implement Flutter match challenge, structured scheduling and messaging. Structured actions: Challenge Player Propose Time Counter-propose Suggest Court Accept Confirm Reschedule Cancel Open Booking Enter Result Chat should complement the workflow, not replace it. Support system messages for match-state changes. States: Proposed Scheduling Scheduled Rescheduled Cancelled Expired Handle edge cases and poor network states.

# Phase M7 — Scoring, Results, Ratings & Statistics

Implement Flutter match scoring, result confirmation, disputes, ratings and statistics. Flow: Enter Score Submit Opponent Reviews Confirm OR Dispute Finalise Update Rating Update Stats Update Standings Optional Skill Reflection Support: Completed Walkover Retired Cancelled Disputed Show: Set scores Winner Date/time Court Opponent Competition context Recent form Win/loss record Match history Keep Competitive Rating separate from Skill Development.

# Phase M8 — Leagues, Seasons, Rounds & Standings

Implement the Flutter competition experience. Support: League discovery League details Rules Season details Registration Waitlist Enrolled state Rounds Opponents Fixtures Results Standings Announcements Withdrawals Walkovers Disputes Competition states: Draft Registration Open Registration Closed Scheduled Active Completed Cancelled Define how unfinished matches are handled when rounds/seasons close.

# Phase M9 — Court & Club Discovery

Implement Flutter court and club discovery. Include: Map view List view Search Filters Court profile Club profile Directions Call/Contact External booking Native booking placeholder if unavailable Filters: Distance Surface Indoor/Outdoor Lighting Public/Private Amenities Booking availability where known Use Google Business information only where available and permitted. Never fabricate availability.

# Phase M10 — Learning, Skills, Practice & Progress

Implement Flutter Tennis learning and development. Development dimensions: Serve Forehand Backhand Return Net Play Movement Match Play Create: Skill Profile Skill Detail Goals Lessons Drills Training Plans Practice Log Progress Recommendations Achievements/Streaks where appropriate Connect: Weakness/Goal → Recommended Drill/Lesson → Practice → Progress Update Keep practice logging lightweight.

# Phase M11 — Tennis News & Content

Implement Flutter Tennis news. Categories: Latest Professional Tennis Players Tournaments Local Africa Clubs Community Story card: Headline Publisher Image where permitted Short highlight Publication date Category Source Actions: Read Highlight Open Source Save Share Follow Topic Do not republish full third-party articles. Prefer permitted APIs/RSS/licensed or public metadata sources.

# Phase M12 — Notifications, Profile, Settings & Safety

Implement Flutter notifications, profile, settings and safety. Notifications: Matches League rounds Results Connections Messages Competitions Learning News opt-in Profile: Tennis profile Ratings Stats Achievements My Sports + Add Padel Settings: Account Privacy Notification preferences Blocked users Help Data controls Logout Safety: Block Report user Report message Report content Manage connection requests.

# Phase M13 — Padel Expansion in Mobile

Extend the Flutter app with Padel as a secondary capability. No global sport switcher. Entry: Profile → My Sports → + Add Padel Add: Padel profile Adaptive Padel assessment Padel rating Padel match history Padel stats Padel preferences Padel goals Padel achievements Expose Padel contextually in: Player filters Court filters Competition filters Learn My Sports Tennis remains the default.

# Phase M14 — Mobile Payments & Monetisation

Define and implement mobile payment/entitlement flows required for the MVP and near-term roadmap. Evaluate: Free player tier Premium player tier League/event fees Court booking payments Coach payments if later required Implement: Entitlements Upgrade/downgrade Billing history Receipts Failed payments Refund/cancellation states Keep payment-provider architecture flexible.

# Phase M15 — Analytics, Offline Resilience & Observability

Implement mobile analytics and resilience. Track: Registration Assessment Player discovery Connections Match challenge Match scheduling Match completion League joins Court views Practice Learning Retention Handle: Poor network Retry Duplicate submissions Optimistic updates where safe Offline-friendly read states where practical Crash/error reporting API observability Do not track unnecessary personal data.

# Phase M16 — QA, Accessibility, Performance & Security

Create and execute the Flutter pre-release quality phase. Accessibility: WCAG 2.2 AA Screen-reader labels Dynamic text Touch targets Contrast Reduced motion Performance: Cold start List rendering Images Maps Scrolling API latency Battery/network efficiency Security: Auth/session Secure storage PII Input validation Rate limiting Abuse controls QA: Happy paths Edge cases Poor network Duplicate taps Interrupted onboarding Result disputes Competition close Booking failures Produce release-blocker criteria.

# Phase M17 — Beta, Store Readiness & Launch

Prepare the Flutter mobile app for beta and launch. Define: Closed beta Pilot players/clubs Feedback capture Bug triage Support Analytics dashboards Launch metrics App Store readiness Google Play readiness Privacy disclosures Production monitoring 30/60/90-day optimisation plan Prioritise outcomes: Players find opponents Players schedule matches Players complete matches Players join competitions Players play more often Players return to the app.

# Phase W1 — Later — Club/Community Admin Web App

Only after the Flutter mobile app is stable, begin the Next.js Club/Community Admin product. Use the approved mobile domain model and competition logic rather than inventing a separate system. Do not start this phase before mobile milestones are approved.

# Phase W2 — Later — Platform Admin Dashboard

Only after the Flutter mobile app and core club operations are stable, begin the Next.js Platform Admin dashboard. Reuse shared entities, roles, audit rules and platform policies. Do not start this phase during the initial Flutter build.

# Implementation Principle

Build the Flutter player experience to a stable, usable milestone first. Do not let future admin portals dilute the mobile product's planning, UX quality, or implementation focus.