TENNIS PLATFORM

Master Project Phases & AI Prompts

Planning → Design System → UX → Build → Launch

| Primary product | Tennis |
| --- | --- |
| Secondary expansion | Padel |
| Mobile | Flutter |
| Web | Next.js |
| Backend/API | NestJS |

Primary brand colour: #1C91D0

# How to Use This Document

This document breaks the project into sequential phases. Each phase contains an objective, expected outputs, completion gate, and a ready-to-use AI prompt. Run the phases in order. Do not ask the implementation tool to jump ahead if the previous phase has not been reviewed.

Treat Tennis as the default product context. Padel is a secondary capability, not an equal top-level mode.

Do not add a global sport switcher. Padel is added from Profile → My Sports → + Add Padel.

Use Scala Sports only as a functional and UX reference. Do not copy its interface, branding, or proprietary wording.

Use #1C91D0 as the primary brand colour and keep neutral surfaces dominant.

Keep the backend extensible enough for Padel without making the frontend feel like a generic multi-sport product.

## Recommended Delivery Sequence

Phase 0 — Project Foundation

Phase 1 — Product Strategy & Requirements

Phase 2 — Information Architecture & User Journeys

Phase 3 — Design System Foundation

Phase 4 — Authentication & Adaptive Tennis Onboarding

Phase 5 — Home & Personalisation

Phase 6 — Player Discovery, Profiles & Connections

Phase 7 — Match Challenge, Scheduling & Messaging

Phase 8 — Match Scoring, Results, Ratings & Statistics

Phase 9 — Competition Engine: Leagues, Seasons, Rounds & Standings

Phase 10 — Courts, Clubs & Booking Discovery

Phase 11 — Learning, Skills, Practice & Progress

Phase 12 — Tennis News & Content

Phase 13 — Club / Community Admin Web App

Phase 14 — Platform Admin Dashboard

Phase 15 — Padel Expansion

Phase 16 — Payments, Subscriptions & Monetisation

Phase 17 — Analytics, Moderation, Privacy & Notifications

Phase 18 — QA, Accessibility, Performance & Security

Phase 19 — Beta, Launch & Post-Launch Optimisation

# Shared Context to Carry Into Every Phase

Reusable Project Context

PROJECT CONTEXT This is a TENNIS-FIRST platform. Tennis is the primary identity, onboarding experience, product language, content focus, competition model and MVP priority. Padel is a secondary supported sport and expansion. There is NO global sport switcher. Padel is added contextually through: Profile → My Sports → + Add Padel Technology: - Flutter: player mobile app - Next.js: Club/Community Admin web app - Next.js: Platform Admin dashboard - NestJS: backend/API Primary colour: #1C91D0 Reference: Scala Sports screenshots may be used as competitive UX references for concepts such as onboarding, level selection, player discovery, connections, messaging, leagues, seasons, rounds, fixtures, results, standings, waitlists, notifications and match history. Do not clone Scala's UI, branding, layout or proprietary wording. Product pillars: PLAY COMPETE DISCOVER IMPROVE FOLLOW CONNECT Core player loop: Onboard → Establish level → Find player/competition/court → Connect → Schedule → Play → Record result → Update rating/stats → Reflect → Improve → Play again. Design principle: Plan journeys and systems before screens. Reuse design-system components. Build accessible, responsive, production-ready interfaces rather than disconnected mock screens.

# Phase 0 — Project Foundation

Objective: Establish a single approved product foundation before any production UI or code work.

## Expected Outputs

Product vision and positioning

Tennis-first product principles

Primary personas and jobs-to-be-done

Feature architecture

High-level domain model

Mobile, Club Admin and Platform Admin boundaries

P0/P1/P2 feature prioritisation

Risks, dependencies and assumptions

## Completion Gate

Do not proceed until the product architecture, core journeys, and MVP priorities are internally coherent.

AI Prompt

Using the shared project context, create the full Project Foundation. Do not build production screens or application code. Deliver: 1. Product vision 2. Product positioning 3. Target users and personas 4. Jobs-to-be-done 5. Product pillars 6. Feature map 7. Tennis-first product architecture 8. High-level domain model 9. Mobile app scope 10. Club/Community Admin scope 11. Platform Admin scope 12. NestJS backend capability map 13. P0/P1/P2 priorities 14. Dependencies and risks 15. Recommended implementation sequence Explicitly preserve Tennis as the default product context and Padel as a secondary expansion. STOP after delivering the foundation and wait for review.

# Phase 1 — Product Strategy & Requirements

Objective: Turn the approved foundation into detailed functional and non-functional requirements that can guide design and engineering.

## Expected Outputs

BRD/PRD refinement

Functional requirements by module

Non-functional requirements

Roles and permissions

Business rules

Competition rules and state models

Acceptance criteria

Edge/error/empty-state catalogue

## Completion Gate

Requirements should be specific enough that designers and developers do not need to invent critical business logic.

AI Prompt

Convert the approved foundation into detailed product requirements. For every major module define: - Problem - User - User story - Functional requirements - Business rules - Permissions - Data required - States - Edge cases - Empty states - Error states - Acceptance criteria Cover: Authentication Onboarding Adaptive assessment Home Players Connections Matches Messaging Ratings Statistics Leagues Seasons Rounds Fixtures Standings Tournaments Courts Clubs Coaches Learning Progress News Notifications Profile Settings Also define non-functional requirements for accessibility, privacy, performance, security, scalability, localisation, observability and reliability. Do not produce UI code.

# Phase 2 — Information Architecture & User Journeys

Objective: Define how users move through the product and how information is organised before screen design begins.

## Expected Outputs

Complete information architecture

Mobile navigation model

Club Admin navigation

Platform Admin navigation

Primary and secondary journey maps

Decision points and states

Complete screen inventory

## Completion Gate

Every major user goal must have a clear start, path, success state, and recovery path.

AI Prompt

Create the complete information architecture and user journey system. For the mobile app, evaluate: Home Play Compete Discover Profile Do not add a global sport switcher. Create detailed journeys for: - Registration - Adaptive Tennis onboarding - Player discovery - Connection request - Match challenge - Match scheduling - Court selection - Result submission - Result dispute - League registration - League participation - Tournament participation - Court discovery and booking - Coach discovery - Learning - Practice logging - Skill development - News - Notifications - Add Padel For each journey show: Entry → user action → decision → system response → success/failure → next action. Then produce the complete screen inventory for: 1. Flutter mobile 2. Club/Community Admin 3. Platform Admin Do not design high-fidelity screens yet.

# Phase 3 — Design System Foundation

Objective: Build the visual and interaction language that all subsequent screens must use.

## Expected Outputs

Brand tokens

Colour system

Typography

Spacing and layout

Radius, borders and elevation

Iconography and motion

Core components

Tennis-specific components

States and accessibility rules

Flutter/Next.js token mapping

## Completion Gate

No product screen should be designed until the foundational components and tokens are documented.

AI Prompt

Build the complete design-system foundation. Primary colour: #1C91D0 Supporting colours: Primary Dark #126A9B Primary Light #E8F5FC Background #F7FAFC Surface #FFFFFF Primary Text #111827 Secondary Text #6B7280 Border #E5E7EB Success #16A34A Warning #F59E0B Error #DC2626 Use Inter as the primary UI typeface. Use an 8px spacing system. Target WCAG 2.2 AA. Define: - Semantic design tokens - Typography scale - Spacing - Radius - Borders - Elevation - Motion - Breakpoints - Icon principles - Grid/layout rules Define reusable components and all relevant states: Buttons Inputs Search Filters Tabs Cards Navigation Dialogs Bottom sheets Tables Charts Notifications Chat Map pins Player cards Match cards League cards Standings Court cards Coach cards Skill cards Progress components Assessment components Do NOT create a Sport Switcher component. Map design tokens to Flutter ThemeData/Theme Extensions and CSS variables / Next.js theme conventions. STOP before product-screen implementation.

# Phase 4 — Authentication & Adaptive Tennis Onboarding

Objective: Design and implement the first major mobile journey: registration through personalised Tennis profile creation.

## Expected Outputs

Authentication flow

Verification

Basic profile

Adaptive experience assessment

Adaptive Tennis skill assessment

Level calculation/review

Goals/preferences/location/availability

Personalised completion state

## Completion Gate

A new user should finish onboarding with a credible starting level and meaningful next actions.

AI Prompt

Design and implement the Flutter Authentication + Adaptive Tennis Onboarding experience using the approved design system. Flow: Welcome → Register/Login → Verify → Basic Profile → Tennis Experience → Adaptive Tennis Assessment → Playing Preferences → Goals → Location → Club / Preferred Courts → Availability → Suggested Level → Confirm / Adjust → Tennis Profile Created → Personalised Next Actions Assessment must be adaptive, not a fixed questionnaire. Prefer behavioural questions over 1–10 self-ratings. Assess: Forehand Backhand Serve Return Net Play Movement Match Play Store System Suggested Level and User Selected Level separately. Include: Loading Validation Back/continue logic Skip logic where appropriate Interrupted onboarding recovery Empty/error states Accessibility During onboarding, optionally ask: "Do you also play Padel?" Yes / No / I'd like to learn Do not interrupt the Tennis-first journey. Do not add a global sport switcher.

# Phase 5 — Home & Personalisation

Objective: Create a dynamic Home experience that tells the player what to do next.

## Expected Outputs

Personalised home

Next action logic

Upcoming match cards

League/round cards

Suggested players

Nearby courts

Training recommendations

Progress and news modules

## Completion Gate

Home should prioritise actionable relevance rather than becoming a generic dashboard.

AI Prompt

Design and implement the Flutter Home experience. Home must answer: "What should I do next?" Prioritise dynamically: 1. Urgent actions 2. Upcoming matches 3. Current league/round actions 4. Suggested opponents 5. Nearby courts 6. Development recommendations 7. Progress 8. Tennis news/community updates Create clear priority logic and states for: New user Active league player Player with upcoming match Player with unconfirmed result Inactive player Beginner Competitive player Avoid a static grid of disconnected cards. Use the approved design system and #1C91D0 appropriately without overusing blue.

# Phase 6 — Player Discovery, Profiles & Connections

Objective: Enable users to discover suitable opponents, evaluate profiles, and build a player network.

## Expected Outputs

Player search/discovery

Filters

Player profile

Connection request flow

Connections management

Privacy controls

## Completion Gate

A user should be able to find a relevant player and understand whether they are a good match without exposing sensitive information.

AI Prompt

Design and implement Player Discovery, Player Profiles and Connections. Discovery filters: - General location/distance - Rating/level - Availability - Singles/Doubles/Both - Social/Competitive/Both - Club - Preferred courts Player profile may include: Photo Name General location Club Playing hand Singles rating Doubles rating Overall rating Statistics Recent form Match history Achievements Connections Availability summary Development areas Implement: Connect Accept Decline Pending Remove connection Block Report Do not expose precise location, private contact details or full availability publicly. Use Scala as a functional reference only, not a UI template.

# Phase 7 — Match Challenge, Scheduling & Messaging

Objective: Turn player discovery into an actual scheduled match using structured workflows rather than chat alone.

## Expected Outputs

Challenge flow

Structured scheduling

Court suggestion

Accept/counter-propose

Confirmation

Reschedule/cancel

Direct messaging

System messages

## Completion Gate

Two players should be able to get from challenge to confirmed match with minimal ambiguity.

AI Prompt

Design and implement Match Challenge, Scheduling and Messaging. Do not rely entirely on free-form chat. Structured actions: Challenge Player Propose Date/Time Counter-propose Suggest Court Accept Confirm Reschedule Cancel Book Court / Open Booking Enter Result Chat should support: Direct messages System-generated match events Quick actions Unread state Attachments only if justified Report/block controls Define match scheduling states: Proposed Scheduling Scheduled Rescheduled Cancelled Expired Design both happy paths and conflict/edge cases.

# Phase 8 — Match Scoring, Results, Ratings & Statistics

Objective: Create the post-match loop that records results and turns play into trusted ratings and progress.

## Expected Outputs

Score entry

Result review/confirmation

Disputes

Match history

Statistics

Ratings

Recent form

Post-match reflection

## Completion Gate

Results must be trustworthy, auditable and reflected correctly in ratings, stats and competitions.

AI Prompt

Design and implement Match Results and Statistics. Flow: Play Match → Enter Score → Submit → Opponent Reviews → Confirm OR Dispute → Finalise → Update Rating/Stats/Standings → Optional Skill Reflection Support: Completed Walkover Retired Cancelled Disputed Define scoring models for singles and doubles. Display: Set scores Winner Competition context Date/time Court Opponent Rating movement where appropriate Recent form Win/loss record Match history Keep Competitive Rating separate from Skill Development. Create dispute handling states and clear audit data.

# Phase 9 — Competition Engine: Leagues, Seasons, Rounds & Standings

Objective: Build the structured competition system underlying leagues, seasons, fixtures and standings.

## Expected Outputs

League discovery

Registration and waitlist

Season enrolment

Rounds

Fixtures

Standings

Rules

Announcements

Competition states

## Completion Gate

The competition engine must work consistently even when matches are delayed, unfinished, disputed or walkovers.

AI Prompt

Design and implement the Tennis competition engine and mobile experience. Support: Leagues Flex leagues Seasons Rounds Fixtures Results Standings Registrations Waitlists Withdrawals Rules Announcements Walkovers Retirements Disputes Competition states: Draft Registration Open Registration Closed Scheduled Active Completed Cancelled Player experience: Discover League → View Details → Rules → Season → Registered Players → Register / Waitlist → Enrolled → Round → Opponents → Schedule → Play → Result → Standings → Next Round Define how unfinished matches are treated when a round or season closes. Use clearly labelled tabs/actions rather than ambiguous icon-only navigation.

# Phase 10 — Courts, Clubs & Booking Discovery

Objective: Help players find where to play and move from discovery to booking/contact.

## Expected Outputs

Map/list discovery

Filters

Court profile

Club profile

Google Business enrichment where permitted

Booking/contact actions

Directions

## Completion Gate

Users should be able to identify a suitable nearby Tennis court and understand exactly how to book or contact it.

AI Prompt

Design and implement Court and Club Discovery. Mobile experience: Map View List View Search Filters Court Profile Club Profile Directions Call/Contact External Booking Native Booking placeholder if not yet integrated Filters: Distance Surface Indoor/Outdoor Lighting Public/Private Club/Public facility Amenities Booking availability where known Court profile: Name General location/address Map Photos where permitted Court count Surface Indoor/outdoor Lighting Amenities Opening hours Phone Website Directions Booking information Club relationship Where available and permitted, enrich with Google Business information. Never fabricate availability or booking capability.

# Phase 11 — Learning, Skills, Practice & Progress

Objective: Build the player-development engine that gives users value between matches.

## Expected Outputs

Skill profile

Lessons

Drills

Goals

Practice logging

Progress tracking

Recommendations

Coach feedback readiness

## Completion Gate

Players should understand what to improve, what to practise next, and whether they are actually progressing.

AI Prompt

Design and implement Tennis Learning and Development. Separate Competitive Rating from Development Profile. Development dimensions: Serve Forehand Backhand Return Net Play Movement Match Play Create: Skill Profile Skill Detail Goals Lessons Drills Training Plans Practice Log Progress History Recommendations Streaks/achievements where useful Practice logging should remain lightweight. Use onboarding assessment, practice, match reflection and future coach feedback as development inputs. Recommendations should connect: Weakness/Goal → Relevant Drill/Lesson → Practice → Progress update. Do not present development percentages as scientifically precise unless the underlying data supports them.

# Phase 12 — Tennis News & Content

Objective: Create a trustworthy content layer that keeps users engaged with Tennis without misusing publisher content.

## Expected Outputs

News feed

Categories

Highlights

Source attribution

Saved stories

Topic following

Admin source moderation

## Completion Gate

News must clearly preserve publisher attribution and link users to original content.

AI Prompt

Design the Tennis News experience and its content model. Categories: Latest Professional Tennis Players Tournaments Local Africa Clubs Community Story card: Headline Publisher Image where permitted Short highlight Publication date Category Original source Actions: Read Highlight Open Source Save Share Follow Topic Prefer APIs, RSS, licensed sources or permitted metadata rather than uncontrolled scraping. Do not republish full third-party articles as our own. Define source ingestion, moderation, deduplication and broken-link handling requirements.

# Phase 13 — Club / Community Admin Web App

Objective: Give clubs and community organisers the operational tools to manage players, competitions, courts and communications.

## Expected Outputs

Admin navigation

Dashboard

Members

Competitions

Registrations

Fixtures/results/standings

Courts/bookings

Announcements

Reports

Permissions

## Completion Gate

Club admins should be able to operate competitions without platform-admin intervention for ordinary tasks.

AI Prompt

Design and implement the Next.js Club / Community Admin portal using the shared design system. Modules: Dashboard Members Players Leagues Seasons Rounds Fixtures Results Standings Ladders Tournaments Events Registrations Waitlists Courts Court Bookings Coaches Announcements Community Disputes Reports Settings Define roles such as: Owner Admin Competition Manager Coach Content/Community Manager Read-only role Include: Create/edit competition Registration controls Fixture generation/manual editing Result review Dispute handling Standings Announcements Member management Court management Reporting Design for desktop/laptop first with responsive tablet support.

# Phase 14 — Platform Admin Dashboard

Objective: Create platform-level governance, moderation, configuration and analytics capabilities.

## Expected Outputs

Platform admin navigation

Users

Organizations

Courts/coaches

Competitions

Content moderation

Payments/subscriptions

Roles

Audit logs

Platform analytics and health

## Completion Gate

Platform operators must be able to govern the ecosystem without exposing unnecessary power to club admins.

AI Prompt

Design and implement the Next.js Platform Admin dashboard. Modules: Dashboard Users Player Profiles Organizations Clubs Communities Courts Coaches Competitions News Sources News Moderation Learning Content Reported Content Disputes Subscriptions Payments Analytics Configurations Roles Permissions Audit Logs Platform Health Apply least-privilege access controls. Separate: Operational actions Moderation actions Financial actions Configuration actions Include auditability for consequential changes. Avoid generic admin screens: prioritise the tasks platform operators actually need to perform.

# Phase 15 — Padel Expansion

Objective: Add Padel without changing the Tennis-first identity or adding global sport switching.

## Expected Outputs

Add Padel flow

Padel profile

Padel assessment

Padel players/courts/competitions

Padel match and stats support

Contextual filters

## Completion Gate

Padel should feel supported, while Tennis remains the default public and product experience.

AI Prompt

Extend the approved platform to support Padel as a secondary sport. Do NOT add a global Sport Switcher. Entry: Profile → My Sports → + Add Padel Create: Padel Profile Adaptive Padel Assessment Padel Rating Padel Match History Padel Statistics Padel Preferences Padel Goals Padel Achievements Assessment may include: Rally consistency Forehand Backhand Serve Return Volley Overhead Bandeja Vibora Smash Wall usage Positioning Net control Transition Partner communication Tactical awareness Do not ask beginners advanced questions. Expose Padel contextually: Players filter Court filter Compete filter Learn My Sports Tennis must remain the default product context.

# Phase 16 — Payments, Subscriptions & Monetisation

Objective: Define how the product can monetise without blocking the core play loop unnecessarily.

## Expected Outputs

Pricing model

Player plans

Club plans

Competition fees

Booking commissions if applicable

Payments architecture

Refunds/cancellations

Entitlements

## Completion Gate

Monetisation must be understandable, auditable and aligned with actual user value.

AI Prompt

Define and design the monetisation and payment system. Evaluate: Free player tier Premium player tier Club/community subscriptions Competition registration fees Court booking fees/commissions where applicable Coach marketplace fees where applicable Sponsored placements only if appropriate Define: Entitlements Trials Upgrades/downgrades Billing history Receipts Refunds Failed payments Cancellation Grace periods Promo codes if justified For Kenya-first payment options, keep the architecture payment-provider agnostic. Do not place core safety, privacy or basic result confirmation behind a paywall.

# Phase 17 — Analytics, Moderation, Privacy & Notifications

Objective: Add the operational systems needed to understand usage, maintain trust, and keep users informed.

## Expected Outputs

Event taxonomy

Funnels

Retention metrics

Moderation flows

Privacy settings

Notification matrix

Consent/preferences

## Completion Gate

Every tracked event and notification should have a clear product reason.

AI Prompt

Design the analytics, moderation, privacy and notification layer. Analytics: Define event taxonomy and key funnels: registration assessment player discovery connections match scheduling match completion league participation court discovery learning practice retention Moderation: Block Report player Report message Report content Dispute escalation Admin review Privacy: General location only Profile visibility Connection controls Availability visibility Data export/deletion considerations Notifications: Match scheduling Upcoming match Result confirmation League round Competition registration Waitlist Connection request Messages Learning reminders News only when opted in Create a notification preference matrix and avoid spammy defaults.

# Phase 18 — QA, Accessibility, Performance & Security

Objective: Validate that the product is usable, resilient and production-ready across supported platforms.

## Expected Outputs

Functional QA plan

Accessibility audit

Performance budgets

Security controls

API validation

Failure/recovery scenarios

Cross-device testing

## Completion Gate

Release candidates should meet defined quality gates rather than subjective visual approval alone.

AI Prompt

Create and execute the pre-release quality plan. Accessibility: WCAG 2.2 AA Contrast Screen reader labels Keyboard support for web Touch target sizes Dynamic text Focus states Reduced motion Accessible charts/tables Performance: Mobile launch time List rendering Image loading Map performance Web Core Web Vitals API latency budgets Security: Authentication/session handling Authorization Rate limiting Input validation File upload safety PII protection Audit logs Secrets management Abuse controls QA: Happy paths Edge cases Offline/poor-network handling Duplicate submissions Result conflicts Competition closing Booking-link failures Push-notification failures Produce a release-blocker checklist.

# Phase 19 — Beta, Launch & Post-Launch Optimisation

Objective: Move from completed product to controlled market release, learn from real behaviour, and prioritise iteration.

## Expected Outputs

Beta plan

Pilot clubs/communities

Feedback loops

Launch metrics

Support model

Post-launch backlog

Experiment plan

## Completion Gate

Launch only after core play and competition loops work reliably with real users.

AI Prompt

Create the Beta and Launch plan. Define: Closed beta audience Pilot clubs/communities Player recruitment Admin onboarding Support and escalation process Bug triage Feedback collection Analytics dashboards Success metrics Launch readiness criteria App Store / Play Store checklist Production monitoring Post-launch communication Key outcomes should measure whether the platform helps people: - find suitable players - schedule matches - complete matches - participate in competitions - play more frequently - return to the product Create a 30/60/90-day post-launch optimisation roadmap. Do not prioritise vanity metrics over actual play activity.

# Suggested Prompt Handoff Pattern

For each new phase, provide the AI tool with the approved outputs from the previous phase plus the relevant phase prompt. Do not resend every document if the tool already has persistent project context. The minimum handoff should include:

Approved product foundation

Approved information architecture and user journeys

Current design-system tokens/components

Relevant data model and business rules

The specific phase objective and acceptance criteria

## Build Order Recommendation

Foundation and requirements

IA and journeys

Design system

Authentication and onboarding

Home

Player discovery

Match scheduling/messaging

Results/ratings/stats

League competition engine

Courts

Learning/progress

News

Club Admin

Platform Admin

Padel

Payments

Analytics/moderation

Hardening

Beta/launch

## Final Product Principle

Tennis first. Systems before screens. Journeys before components. Components before implementation. Padel without diluting the Tennis identity.